## Slide 1: Project methodologies
Notes: This could be used at any point in the lesson as it adds detail to the whole lesson content.
All other slides are click-to-advance each element and next slide.

## Slide 2: What is a project methodology?
How the time within a project is structured.
In what order the tasks will be completed.

## Slide 3
Methodology 1: Waterfall
Tasks flow in one direction: from start to finish.
The whole project is delivered to the client at the end.
Requires a lot of planning in the early stages.
Has very little client involvement after the plan has been completed.
Used when a project’s requirements are fully known at the start of the project.

## Slide 4
Methodology 1: Waterfall
Project requirements are established, including:
user requirements
budget (how much money available)
completion date.

## Slide 5
Methodology 1: Waterfall
System elements are sketched out, e.g.
user interface visuals
feedback to users.

## Slide 6
Methodology 1: Waterfall
The system is created, e.g.
user interface
programming code.

## Slide 7
Methodology 1: Waterfall
System is checked to:
identify faults (bugs)
obtain feedback from client/ users
enable improvements to be made.

## Slide 8
Methodology 1: Waterfall
System is reviewed in order to:
make sure it meets project requirements
help improve future projects.

## Slide 9
Methodology 2: Agile
No clear pathway from start to finish.
Client is involved throughout the project.
Limited planning at start of project.
Used when project requirements are not fully known at the start of the project.

## Slide 10
Methodology 2: Agile

## Slide 11
Scrum
An example of an agile approach.
A project wish list is created known as a backlog.
One item is taken called a sprint backlog.
The team will then complete the task in 1–4 weeks.
The progress of project is assessed in a meeting called a daily scrum.
When the sprint has finished, the team will review and close the sprint down, and then start the next sprint.

## Slide 12
Scrum