## Slide 1: Planning project timescales
Notes: This could be used during the lesson when discussing timescales, tasks and milestones.
It is advised to rehearse using these slides.

## Slide 2: Tasks and subtasks
Tasks:
  are the main things that need to be done
  can be broken down into smaller tasks
  can only be completed when these smaller tasks are completed.
Subtasks:
  are the smaller tasks that make up an overall task
  can themselves be broken down into smaller tasks.

## Slide 3: Tasks and subtasks
Main task
Sb
task
Main task | Subtask
Analyse the problem | Meet client and discuss project brief
 | Define the project aims and objectives
 | Define the project audience and purpose
 | Define the user requirements
 | Define the input and output requirements
 | Assess the project constraints
 | Create a contingency plan
Design a solution to meet the problem | Create a set of storyboards
 | Define the hardware and software requirements
Notes: This slide contains examples of tasks and subtasks for a design project.

## Slide 4: Project milestones
Milestones are:
  dates by which a task should be completed
  used to construct a Gantt chart.
A milestone could involve:
  the completion of a main task
  the presentation of ‘work in progress’
  the submission of a draft for review
  the presentation of the completed project.